Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	3

2.3 Issues and Risks	3

2.4 Meeting Minutes	4

2.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | T01 |
| Week | 02 |
| Date of meeting | 12/10/2026 |
| Current phase / PA | PA0 |
| Prepared by | Lại Phan Nhật Nam |
| Overall status | Green |

## Task Status

[Copy the tasks planned for this week from the task board.]

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Project theme analysis and suggestion | Everyone | 12/10/2026 | Complete | 100% | None |
| Main and backup roles picking | Everyone | 12/10/2026 | Complete | 100% | None |
| Team rules and meeting hours discussion | Everyone | 12/10/2026 | Complete | 100% | None |
| GitHub, Jira, Google Drive setup | Lại Phan Nhật Nam | 13/10/2026 | Complete | 100% | None |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Verify technologies and hosting choice. Write 3.2 in PA1 | Trần Văn Nam | 18/10/2026 |
| Confirm business requirements. Write 2.1, 2.3, 2.4 in PA1 | Phạm Hoàng Khôi Nguyên | 18/10/2026 |
| Assess product position statements and make a C4 System Context diagram. Write 2.2, 3.1 in PA1. | Lại Phan Nhật Nam | 19/10/2026 |
| Process WBS and Estimation. Write 4.2, 4.3 in PA1. | Nguyễn Hoàng Tiến | 19/10/2026 |
| Manage AI usage log. Write 7 in PA1. | Trần Văn Nam | 19/10/2026 |
| Assess future risks. Write 5 in PA1. | Ngô Phúc Khang | 19/10/2026 |
| Fully complete PA1. | Lại Phan Nhật Nam | 19/10/2026 |
| Cross-review on every section. | Everyone | 20/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| 1 | Doing high-level outline reveals less issues. | Problems arise when going into detailed work. | Revise in PA1 | Everyone | 20/10/2026 |
| 2 | Uncertainty of framework compatibility. | An awkward workflow may lead to missing deadlines. | Revise in PA1 | Trần Văn Nam | 18/10/2026 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Lại Phan Nhật Nam | Yes | n/a | See 2.2 for work distribution. | None |
| Phạm Hoàng Khôi Nguyên | Yes | n/a |  | None |
| Trần Văn Nam | Yes | n/a |  | None |
| Nguyễn Hoàng Tiến | Yes | n/a |  | None |
| Ngô Phúc Khang | Yes | n/a |  | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 4 | 4 |
| Commits | 1 | 1 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | n/a | n/a |