Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1 Submission	2

2 Report Information	3

2.1 Task Status	3

2.2 Plan for Next Week	3

2.3 Issues and Risks	3

2.4 Meeting Minutes	4

2.5 Metrics	4

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | The Artisans |
| Week | 03 |
| Date of meeting | 21/10/2026 |
| Current phase / PA | PA1 |
| Prepared by | Lại Phan Nhật Nam |
| Overall status | Green |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Verify technologies and hosting choice. Write 3.2 in PA1 | Trần Văn Nam | 21/10/2026 | Complete | 100% | None |
| Confirm business requirements. Write 2.1, 2.3, 2.4 in PA1 | Phạm Hoàng Khôi Nguyên | 21/10/2026 | Complete | 100% | None |
| Assess product position statements and make a C4 System Context diagram. Write 2.2, 3.1 in PA1. | Lại Phan Nhật Nam | 21/10/2026 | Complete | 100% | None |
| Process WBS and Estimation. Write 4.2, 4.3 in PA1. | Nguyễn Hoàng Tiến | 21/10/2026 | Complete | 100% | None |
| Manage AI usage log. Write 7 in PA1. | Trần Văn Nam | 21/10/2026 | Complete | 100% | None |
| Assess future risks. Write 5 in PA1. | Ngô Phúc Khang | 21/10/2026 | Complete | 100% | None |
| Fully complete PA1. | Lại Phan Nhật Nam | 21/10/2026 | Complete | 100% | None |
| Cross-review on every section. | Everyone | 21/10/2026 | Complete | 100% | None |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| 2.1 Vision, refined for PA2 | Phạm Hoàng Khôi Nguyên | 24/10/2026 |
| 2.2.1 SRS: Must-have functional requirements | Phạm Hoàng Khôi Nguyên Nguyễn Hoàng Tiến | 28/10/2026 |
| 2.2.2 SRS: Other functional requirements | Phạm Hoàng Khôi Nguyên Nguyễn Hoàng Tiến | 28/10/2026 |
| 2.2.3 SRS: Non-functional requirements (Measurable) | Phạm Hoàng Khôi Nguyên Nguyễn Hoàng Tiến | 31/10/2026 |
| 2.2.4 SRS: Data entities | Phạm Hoàng Khôi Nguyên Nguyễn Hoàng Tiến | 31/10/2026 |
| 2.4.1 Mockups: Account screen (Starts after 2.1) | Trần Văn Nam Ngô Phúc Khang | 28/10/2026 |
| 2.4.2 Mockups: Group and invite screens (Includes QR join) | Trần Văn Nam Ngô Phúc Khang | 31/10/2026 |
| 2.4.3 Mockups: Expense screen | Trần Văn Nam Ngô Phúc Khang | 28/10/2026 |
| 7.1 Weekly status meeting | Lại Phan Nhật Nam | 28/10/2026 |
| 7.2 Weekly status report | Lại Phan Nhật Nam | 28/10/2026 |
| 7.3 Task board upkeep (Update Jira tasks for PA2) | Lại Phan Nhật Nam | 28/10/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R3 | Requirements mismatch / scope creep between PA1 and PA2 | High (Loss: 4, RE: 12) | Ensure all functional requirements strictly align with MoSCoW features F01–F06; Tester (Khang) and Designer (Văn Nam) will review SRS drafts early with BA. | Phạm Hoàng Khôi Nguyên | 28/10/2026 |
| R5 | Heavy BA workload during PA2 (WBS 2.1, 2.2, 2.3 all owned by BA) | Medium (Loss: 3, RE: 6) | Strictly follow Team Contract (finish 12h before internal deadline); Backup BA (Nguyễn Hoàng Tiến) and Tester (Ngô Phúc Khang) assist with drafting NFRs/Data entities or reviewing | Lại Phan Nhật Nam | Ongoing from 21/10/2026 to 4/11/2026 |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Lại Phan Nhật Nam | Yes | Assess product position statements and make a C4 System Context diagram. | Set up PA2 tasks on Jira, monitor critical path. Support UI/Design & BA coordination. | None |
| Phạm Hoàng Khôi Nguyên | Yes | Confirm business requirements. | Refine Vision for PA2, draft Must-have & Other Functional Requirements in SRS | None |
| Trần Văn Nam | Yes | Verify technologies and hosting choice. Manage AI usage log. | Design UI Mockups for Account screen and Group/Invite screens with QR join once 2.1 is done. | 2.1 completion |
| Nguyễn Hoàng Tiến | Yes | Process WBS and Estimation. | Support Nguyên (as Backup BA) in drafting SRS functional/data requirements & verify technical feasibility | None |
| Ngô Phúc Khang | Yes | Assess future risks. | Support Nam (as a Tester) to build UI mockup and confirm screen flows against use cases and testability | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 8 | 12 |
| Commits | 7 | 8 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | n/a | n/a |